## Slide 1: CS250 Agile Presentation Driving Innovation and Value at ChadaTech with Scrum-Agile
Key Learnings & Recommendation for Enhanced Software Development
John Swindell April 20, 2025

## Slide 2: How Agile Works: Empowered Teams & Adaptive Cycles
Product Owner:
Maximizes ROI by owning the product vision and prioritizing work based on user value (informed by direct user interaction, as seen in SNHU Travel focus groups) [Cobb, 2015]. Requires decision-making authority.
Scrum Master:
Facilitates the process, removes impediments, and coaches the team (like addressing communication silos in Vision Quest) ensuring smooth workflow and continuous improvement [Strode et al., 2022; Overeem, 2016]. Requires organizational support.
Development Team:
Self-organizes to build & test high-quality software incrementally. Integrated testing and clear acceptance criteria ensure quality is built-in, preventing costly late-stage defects [Cobb, 2015; Oran et al., 2021].
Agile SDLC:
Integrates Requirements, Design, Implementation, and Testing into short, iterative Sprints.
Delivers working software frequently (e.g., every 2 weeks).
Allows for continuous feedback and adaptation (like adjusting to SNHU Travel's shift to wellness packages).
Benefit: Faster value delivery, reduced risk, increased responsiveness to change.

## Slide 3: Responsiveness in Action: Agile vs. Waterfall
Waterfall Approach
  Changes trigger rigid, slow change control processes.
  Ambiguity leads to assumptions, often caught late in testing = expensive rework.
  Communication is formal, siloed; collaboration is difficult.
  Outcome
  Delays, budget overruns, potential client dissatisfaction, product may not meet final needs [Cobb, 2015].
Agile (Scrum) Approach
  Changes discussed with PO, prioritized, incorporated in future Sprints – minimal disruption.
  Ambiguity clarified quickly through direct PO/Developer/Tester communication.
  Daily Scrums and transparency foster collaboration and rapid problem-solving [Strode et al., 2022].
  Outcome
  Flexibility, faster adaptation, reduced rework costs, higher quality through continuous feedback, better alignment with client needs [Lindsjørn et al., 2016]

## Slide 4: The Path Forward: Choosing Agility
When to Choose Agile:
Requirements are expected to evolve.
Close client collaboration is desired/needed.
Speed-to-market with usable features is critical.
Project complexity requires iterative feedback and risk mitigation.
The SNHU Pilot Demonstrated:
Agile's effectiveness in handling change, fostering communication, and delivering value iteratively aligns well with ChadaTech's custom development environment.
Bottom Line:
To remain competitive and enhance client satisfaction, ChadaTech needs the adaptability and speed Agile provides. It is a necessary strategic implementation for ChadaTech’s success.

## Slide 5: Enabling the Agile Transformation Next Steps & Discussion​
Authorize Phased Rollout
  Expand Agile to a couple specific teams or projects within the next quarter​
Invest in Training
  Fund foundational Scrum Training (Product Owner, Scrum Master, Development Team, Testers).​
Empower Roles
  Endorse PO decisions and authority & support Scrum Master impediment removal.
Questions?
Discussion is Welcomed

## Slide 6: THANK YOU References:
Cobb, C. G. (2015). The project manager’s guide to mastering Agile: Principles and practices for an adaptive approach. Wiley.
Lindsjørn, Y., Sjøberg, D. I. K., Dingsøyr, T., Bergersen, G. R., & Dybå, T. (2016). Teamwork quality and project success in software development: A survey of agile development teams. Journal of Systems and Software, 122, 274-286. https://doi.org/10.1016/j.jss.2016.09.028
Oran, A. C., et al. (2021). A framework for evaluating and improving requirements specifications based on the developers and testers perspective. Requirements Engineering, 26(4), 481–508. https://doi.org/10.1007/s00766-021-00352-6
Overeem, B. (2016, April 15). Characteristics of a great Scrum team. Scrum.org. https://www.scrum.org/resources/characteristics-great-scrum-team
Strode, D., Dingsøyr, T., & Lindsjørn, Y. (2022). A teamwork effectiveness model for agile software development. Empirical Software Engineering, 27, 56. https://doi.org/10.1007/s10664-021-10115-0